# TCM FOUNDATION
VERSION 1.0 — MASTER PROJECT BLUEPRINT

Client: The Corporate Muslimah Foundation (TCM Foundation)
Project Type: Public Foundation Website
Version: 1.0
Status: Client Scope Confirmed

Purpose: This document is the working source of truth for the TCM Foundation Version 1.0 website. It consolidates the approved scope, architecture direction, workflows, security, design, development phases, and project rules.

# 1. Project Vision

TCM Foundation V1 will be a faith-centered, professional, accessible and empowering public website serving as the Foundation's primary digital presence.

Explain who TCM Foundation is.

Communicate its mission and impact.

Showcase its programs.

Provide useful educational and professional resources.

Allow visitors to get involved.

Allow users to request Support Lab services.

Allow authorized TCM staff to manage website content.

Establish an architecture capable of supporting future digital products.

# 2. Approved Version 1 Scope

Homepage

About Us

Flagship Impact Programs

Contact & Support

Get Involved

Call for Applications

TCM Support Lab

Resources / Knowledge & Insights

Newsletter signup

Social media integration and sharing

TCM TV / official YouTube link

TCM Hub promotional popup/link

Search

Resource categories and filtering

Downloadable resources

Opportunities Desk

SEO

Google Analytics

A/B testing

Responsive mobile experience

# 3. Homepage

Hero section with strong TCM message and clear calls to action.

Foundation overview.

Key impact pillars.

Real impact statistics supplied or approved by TCM.

Flagship programs preview.

Approved testimonials.

Partners.

Featured resources.

Get Involved pathways: Donate, Partner, Volunteer, Careers.

TCM Hub promotion.

# 4. About Us

Vision

Mission

History

Team

Board

Advisory members

# 5. Flagship Impact Programs

Create a structured program system that administrators can manage without developer intervention.

Program title

Description

Hero image

Objectives

Target audience

Impact

Gallery/media

Related resources

Call to action

Initial examples include The Shahr Series and TCM Advisory Clinic.

# 6. Contact & Support

## 6.1 General Contact

Name

Email

Subject

Message

## 6.2 FAQ

Provide a searchable/categorized FAQ system.

Important distinction: the General Contact form is not the same workflow as TCM Support Lab.

# 7. Get Involved

Donate

Partnerships

Volunteer

Careers

# 8. Call for Applications

This is a public application feature, not an account-based platform.

Administrator creates/publishes an opportunity or program.

Visitor views requirements.

Visitor clicks Apply.

Visitor completes the public form.

Visitor submits the form.

TCM receives and manages the submission.

Version 1 does not require user signup, heavy uploads, or payment processing for this feature.

# 9. TCM Support Lab

Support Lab is a core product workflow and must not be implemented as a normal contact form.

Business consulting

Career support

Guidance

Additional approved services

Workflow: Visitor → Support Lab → Select Service → Complete Request Form → Submit → Confirmation → Relevant Resource Page → TCM Team processes request.

# 10. Resources / Knowledge & Insights

## 10.1 Blog

Regular updates, thought pieces, tutorials and reviews.

## 10.2 Spotlights

Stories about inspiring Muslim women.

## 10.3 Articles

Expert content around career, entrepreneurship, lifestyle and faith-centered growth.

## 10.4 Downloadable Materials

Budget templates

CV templates

Tax calculator

Other approved resources

## 10.5 Opportunities Desk

Grants

Scholarships

Fellowships

Competitions

Opportunities may link to external application destinations and must be clearly distinguished from TCM-hosted workflows.

# 11. TCM Hub Promotion

The TCM Hub is a separate website. Version 1 only needs a promotional popup/link directing visitors to the separate TCM Hub website.

# 12. Admin CMS

Manage Blog posts

Manage Articles

Manage Spotlights

Manage Programs

Manage Opportunities

Manage Downloads/Resources

Manage FAQ

Manage Testimonials

Manage Team

Manage Board/Advisory profiles

Manage Partners

Create and manage Call for Applications

View/filter/manage application submissions

View/filter/manage Support Lab requests

Manage service types

Manage navigation/footer/social links

Manage newsletter configuration

Manage TCM Hub link

# 13. Version 1 User Roles

Public Visitor — browse content, submit forms, submit applications, request Support Lab services, subscribe to newsletter.

Content Editor — manage approved content.

Administrator — manage content, applications, Support Lab requests and website configuration.

Super Administrator — full system administration.

The old Learning Hub roles such as Student, Mentor, Instructor and Employer are not part of the TCM Foundation V1 client website.

# 14. Conceptual Database Model

The following is the conceptual V1 model. It is not yet the final Prisma schema.

User

Role

Permission

Page

Program

TeamMember

BoardMember

Partner

BlogPost

Article

Spotlight

Category

Tag

Resource

Download

Opportunity

Application

ApplicationField

ApplicationSubmission

SupportService

SupportRequest

FAQ

Testimonial

NewsletterSubscriber

Media

SocialLink

AuditLog

# 15. Media Management

Use a dedicated media layer. Images and other uploaded media should not be handled through scattered upload logic.

Frontend → Backend Media API → Cloudinary → Media metadata → PostgreSQL

Never expose Cloudinary API secrets to the browser.

Store media metadata in PostgreSQL.

Validate uploads.

Use authorization for replacement/deletion.

Handle failures cleanly.

Use optimized delivery for public media.

# 16. SEO

Semantic HTML

Page titles

Meta descriptions

Open Graph metadata

Canonical URLs

Structured data where appropriate

XML sitemap

Robots configuration

SEO-friendly URLs

Image alt text

Correct heading hierarchy

Internal linking

Keyword-aware content structure

# 17. Analytics

Implement Google Analytics and meaningful event tracking.

Page views

CTA clicks

Application starts

Application submissions

Support Lab submissions

Newsletter subscriptions

Resource downloads

External opportunity clicks

Donation CTA clicks

TCM Hub clicks

# 18. A/B Testing

A/B testing should be controlled experiments, not random UI changes.

Define a hypothesis.

Define variants.

Define the success metric.

Define the audience.

Record start/end dates.

Record and review results.

Potential experiments include hero messaging, CTA wording, donation CTA and Support Lab CTA.

Backend/API authorization is mandatory. Frontend route guards must never be treated as the security boundary.

All privileged role assignments, removals, verification decisions, and privileged access events must be auditable.

Privileged access must be denied when the required verification is missing, rejected, expired, or revoked.

The exact additional verification mechanism must be approved by TCM. The implementation must not invent an identity-verification process that the client has not approved.

Administrative and other specially privileged roles must require explicit role assignment and an additional identity/authorization verification step before privileged access is activated.

Authentication and authorization are separate concerns: successful login proves identity but does not by itself grant an administrative or special role.

Google authentication must use the official OAuth/OIDC flow; TCM must never collect or store a user's Google password.

Email/password accounts must support secure password hashing, email verification, password reset/recovery, rate limiting, and secure session management.

Authentication options: V1 must support Google sign-in using Google OAuth/OIDC and email + password sign-in.

# 19. Security Requirements

HTTPS/TLS

Secure admin authentication

Least-privilege authorization

Input validation

Output encoding

Rate limiting

Spam/bot protection

Secure file handling

Secret management

Security headers

Audit logging

Dependency vulnerability scanning

Webhook verification where applicable

Protection against unauthorized administrative access

Public forms must be protected against spam, injection and abuse.

# 20. Accessibility

Target WCAG 2.2 AA.

Keyboard navigation

Visible focus states

Semantic HTML

Screen-reader support

Accessible labels

Meaningful alt text

Sufficient color contrast

Accessible forms

Accessible validation/error messages

Accessible navigation

Appropriate touch targets

# 21. Design Direction

Faith-centered

Professional

Modern

Modest

Inclusive

Emotionally inviting

Accessible

Fast

Scalable

Represent Muslim women with dignity. Use neutral tones that support the brand palette, modern typography and subtle Arabic-inspired decorative elements. Avoid making the site look like a generic Islamic website; it should feel like a serious professional foundation with a strong Islamic identity.

# 22. Responsive Design

Mobile is a first-class requirement. The website must provide a strong experience across mobile, tablet and desktop.

# 23. Future Architecture

Build only V1 functionality while keeping the architecture extensible.

Professional Muslim Women Directory — planned for early 2027.

LMS / Learning Hub — planned for late 2027/2028.

Future features should be added without requiring a major redesign of the V1 public website.

# 24. Recommended Development Architecture

Domain-oriented application structure.

Modular monolith initially rather than premature microservices.

Next.js for the public/admin frontend.

NestJS for backend APIs where backend separation is required.

PostgreSQL as transactional system of record.

Prisma for database access and migrations.

Cloudinary for managed media.

Redis only where there is a demonstrated need such as caching/rate limiting/background coordination.

Asynchronous processing for suitable background tasks.

Structured logging and audit logging.

API contracts and validation.

CI/CD with automated quality and security checks.

# 25. Development Workflow

Freeze requirements and V1 scope.

Finalize user roles and workflows.

Create system architecture.

Create database model.

Define API contracts.

Create Figma design system and screens.

Build project foundation.

Implement authentication and authorization.

Implement CMS foundation.

Build public website.

Build Support Lab.

Build Call for Applications.

Build Resources/Knowledge & Insights.

Implement SEO, analytics and A/B testing.

Run security, accessibility and performance testing.

Deploy and perform acceptance testing.

Rejected, revoked, and expired privileged verification states are denied server-side.

Privileged users cannot access privileged operations until the required additional identity/authorization verification succeeds.

Normal authenticated users cannot access administrative or specially privileged operations.

Email/password sign-in, email verification, password reset, invalid credentials, and session behavior work correctly.

Google sign-in works through the approved OAuth/OIDC flow.

# 26. Definition of Done

A feature is not complete because its UI exists.

For every feature, the expected path is:

UI → API → Backend → Database → Validation → Authorization → Error handling → Testing → Production verification

No fake buttons.

No fake APIs.

No mock database presented as production functionality.

No demo functionality disguised as completed functionality.

If a button exists, it must perform its intended function.

Loading, empty, success and error states must be handled.

# 27. Explicitly Out of Version 1

Learning Management System

Student dashboard

Mentor dashboard

Instructor dashboard

Employer portal

Course marketplace

Course progress tracking

Online examinations

Certificates

Professional Muslim Women Directory

The Professional Directory is planned for early 2027. The LMS is planned for late 2027/2028. These should not be silently pulled into V1.

# 28. Scope-Control Rule

Client scope → PRD → Architecture → Database/API → Figma → Implementation → Testing → Deployment

If an AI coding agent or developer proposes a feature, do not automatically build it. First determine whether it is required by the approved V1 requirements. If it is not required, place it in the Future Features / Backlog instead of adding it to V1.

# 29. Project Source-of-Truth Rule

This document should be treated as the working master project document. When starting a new AI-assisted development session, provide this document to the agent and explicitly instruct it to treat the document as the source of truth.

Any proposed change to V1 scope should be recorded as a change request and approved before implementation.

# 30. Project Status

Client scope: confirmed from the latest scope document.

V1 implementation: not yet started from scratch.

Other unrelated projects are outside this V1 implementation and must not be treated as requirements.

Next major project milestone: finalize the V1 system architecture, sitemap, user journeys, data model and design system before feature implementation.

# 31. Important Project Principle

Do not optimize for how much code we can produce. Optimize for delivering exactly what the client approved, securely, maintainably, accessibly and professionally.