TCM FOUNDATION

MASTER ENGINEERING INSTRUCTION

For Claude Code — TCM Foundation Version 1 Implementation

Execution contract between the TCM System Blueprint / Architecture, the Client-Approved V1 Scope, and Claude Code.

This Master Engineering Instruction — determines HOW Claude Code must execute, validate, integrate, test, and report work within those constraints.

# 1. Purpose and Authority

This document is the engineering execution contract for Claude Code. It translates the approved TCM Foundation architecture and the client-approved Version 1 scope into concrete implementation rules.

The source-of-truth hierarchy is:

Client-Approved V1 Scope — determines WHAT is included in Version 1.

TCM System Blueprint / Architecture — determines the approved engineering foundation and HOW the system should be engineered.

# 2. Non-Negotiable Rules

Build the TCM website fresh. This is a fresh TCM Foundation website implementation. Do not inherit unrelated code, assumptions, features, or architecture from other projects.

Do not invent features outside the approved V1 scope.

Do not remove or silently change approved V1 functionality.

Do not create demo buttons, fake workflows, fake API responses, fake database records, or UI that pretends to work.

Every interactive feature must have a real behavior and a defined integration path.

Do not hardcode data that should come from the backend or CMS.

Never invent TCM statistics, partner logos, testimonials, events, social URLs, contact details, YouTube URLs, or organizational claims.

If an important business decision is missing, do not guess; record the ambiguity and request a decision.

Authorization must be enforced by the backend, not only by the frontend.

Never expose secrets, private tokens, credentials, or provider keys to the browser.

Prefer simple maintainable solutions over premature complexity.

Follow the approved modular-monolith direction unless an architectural change is explicitly approved.

Do not perform unrelated refactors while implementing a V1 requirement.

Do not mark a feature complete until its real workflow has been verified.

# 3. How to Use the Source Documents

Read the TCM System Blueprint / Architecture and the Client-Approved V1 Scope completely before implementation.

Convert the V1 scope into a traceable implementation checklist.

Map each V1 requirement to domains/modules, data entities, API operations, UI surfaces, permissions, and integrations.

Identify explicitly out-of-scope features.

Identify conflicts, dependencies, and missing decisions before coding affected areas.

Future capabilities described in the blueprint may influence extensibility, but must not be implemented unless included in V1.

# 4. Required Implementation Phases

| Phase | Required outcome |
| --- | --- |
| 0 — Requirements Analysis | V1 inventory, dependencies, exclusions, open decisions. |
| 1 — Architecture & Data Foundation | Repository structure, domain boundaries, database schema, migrations, configuration. |
| 2 — Backend / API Foundation | Authentication, authorization, validation, domain logic, APIs, required integrations. |
| 3 — Frontend Foundation | Approved TCM design system, layouts, navigation, responsive and accessibility foundations. |
| 4 — V1 Feature Implementation | Implement approved features as complete vertical slices. |
| 5 — Integration | Connect frontend, API, backend, database, media, notifications, and approved providers; remove mocks. |
| 6 — Verification | Run relevant automated, integration, authorization, accessibility, security, and performance checks. |
| 7 — Production Readiness | Verify deployment, configuration, migrations, observability, backup/recovery, and release controls. |

# 5. Architecture Execution Rules

Use the approved modular monolith for the initial release.

Organize backend code by business capability/domain, not one global technical folder structure.

Respect domain ownership; do not directly manipulate another domain's internal tables or business rules.

Use PostgreSQL as the transactional source of truth and Prisma migrations for schema changes.

Use explicit REST/OpenAPI contracts as specified by the blueprint.

Use the approved external identity provider for authentication; keep application authorization in the platform.

Use Redis only where justified and never as the source of truth.

Use Cloudinary for approved image/video media workflows where required; application metadata and authorization remain under platform control.

Use asynchronous workers/outbox patterns where required by the blueprint.

Keep frontend, API, worker, and infrastructure responsibilities separated even if initially deployed together.

# 6. Database and Data Integrity

Derive the schema from approved V1 requirements and domain boundaries.

Use foreign keys, unique constraints, not-null/check constraints, and transactions where needed.

Every schema change must be version-controlled as a migration.

Do not manually change production schema outside the migration process.

Do not apply universal soft deletion; use it only where appropriate.

Do not expose ORM/database models directly to clients.

Validate and type API boundaries with explicit DTOs/schemas.

Protect sensitive data according to the approved classification and retention requirements.

# 7. Backend and API Rules

Validate every external input.

Enforce authentication and authorization server-side.

Use stable error codes and safe user-facing messages.

Never expose stack traces, SQL errors, tokens, secrets, or internal topology.

Paginate growing collections.

Use idempotency for retry-sensitive operations such as payments, donations, bookings, and similar effects when applicable.

Hide third-party providers behind adapters/services.

Prefer asynchronous processing for appropriate external-provider workflows.

Preserve API compatibility unless a breaking change is explicitly approved.

# 8. Frontend Rules

Implement the approved TCM visual direction; do not invent a competing design.

Use the client-provided TCM logo and approved brand assets.

Keep the UI simple, premium, professional, warm, and distinctly TCM.

Never use random emojis as UI icons.

Use one consistent professional icon system such as SVG, Font Awesome, Lucide, or the approved project library.

Do not add unnecessary badges, tags, decorative labels, excessive cards, gradients, or animation.

Build dedicated responsive layouts for desktop, tablet, and mobile.

Support keyboard navigation, focus states, semantic HTML, accessible forms, contrast, and reduced motion.

Use skeleton/loading states where appropriate.

Define loading, empty, error, and success states for important workflows.

# 9. Full-Stack Functionality Rule

User → Frontend → API → Backend Logic → Database / Provider → Response → UI State

A feature is not complete because its UI exists. For each V1 feature, verify:

UI entry point exists.

Frontend validation exists where needed.

Real API/external workflow exists.

Backend business rules exist.

Authorization is enforced.

Database/provider operation is real.

Success response is handled.

Failure response is handled.

Loading and empty states are handled where applicable.

No temporary mock remains in the production path.

# 10. External Links and TCM TV

Never invent external URLs.

TCM TV must link to the official TCM YouTube channel supplied by the client and open in a new browser tab using secure external-link behavior.

Social links must use official TCM URLs supplied by the organization.

If an official URL has not been supplied, create a configuration/CMS field or mark it as awaiting the official value; never guess.

External integrations must handle provider failure safely.

# 11. Content and CMS Rules

Content expected to change must be editable through the approved CMS/content-management implementation.

Only implement CMS capabilities required by V1.

Do not invent organizational content to make a page appear complete.

Missing content must be clearly marked as a development placeholder and documented.

Publishing and content management must respect authorization.

# 12. Security Rules

Use least privilege and deny-by-default authorization.

Protect administrative routes and privileged operations.

Validate and secure file uploads.

Verify webhook signatures where applicable.

Use secure secret management.

Protect against broken object-level authorization, account takeover, injection, XSS, SSRF, malicious uploads, and sensitive-data leakage.

Never log passwords, access tokens, payment secrets, or unnecessary sensitive data.

Protect audit records from ordinary user modification.

# 13. Observability and Analytics

Use structured operational logging and correlation/trace identifiers according to the blueprint.

Keep operational logs separate from audit records.

Capture actionable errors without leaking sensitive information.

Implement Google Analytics/GA4 only when included/approved by V1 and privacy requirements.

Use analytics to understand real user behavior without unnecessary personal-data collection.

Do not fabricate analytics dashboards or metrics; dashboards must use real data.

# 14. Testing and Definition of Done

Requirement is traceable to V1.

Database/data model and migrations are complete where required.

Backend logic is implemented.

API is implemented and validated.

Authorization is tested.

Frontend is implemented and connected to the real API.

Loading, empty, error, and success states are verified where applicable.

Responsive behavior is verified.

Accessibility checks are completed.

Relevant automated tests, type checks, linting, and build checks pass.

No known fake/demo functionality remains.

No secrets or sensitive debug information are exposed.

Relevant documentation is updated.

# 15. Change Control

Do not silently change the architecture.

Do not silently expand V1.

If requirements conflict, identify the conflict and stop the affected implementation until resolved.

If a technology choice becomes impossible, document the problem, impact, alternatives, and proposed replacement before changing it.

Record major architectural changes as Architecture Decision Records.

Maintain a V1 implementation checklist and mark items complete only after verification.

# 16. Claude Code Working Loop

READ — Read the relevant source documents and existing project files.

PLAN — State the implementation plan and affected domains/files.

CHECK — Confirm the task belongs to V1 and fits the blueprint.

IMPLEMENT — Build the smallest complete vertical slice.

INTEGRATE — Connect frontend, API, backend, database, and providers.

TEST — Run relevant tests, type checks, linting, and build checks.

VERIFY — Verify the real workflow and failure states.

DOCUMENT — Update relevant documentation/ADRs and record unresolved decisions.

REPORT — State what changed, what was tested, and what remains blocked.

# 17. Mandatory Stop Conditions

The V1 scope does not define an important business rule.

Two authoritative requirements conflict.

A payment, donation, privacy, authentication, or authorization decision is ambiguous.

A required official URL, credential/configuration value, brand asset, or client content is unavailable.

Implementation would materially change the approved architecture.

A destructive migration or data-loss risk is involved.

A requested feature appears to belong to a later version rather than V1.

# 18. Initial Project Instruction

Before broad feature implementation, Claude Code must produce:

V1 feature inventory.

Domain/module map.

Database entity and relationship map.

Authentication and authorization model.

API/module map.

Frontend page map.

External integration list.

Media/file strategy.

Required environment-variable names (never secret values).

V1 testing strategy.

Implementation dependency/order.

Open questions and blocked decisions.

Phased implementation checklist.

Do not begin uncontrolled broad feature generation until this initialization report establishes a clear implementation sequence.

# 19. Scope Boundary

Claude Code must work only on the TCM Foundation project described by the two source documents.

Do not reference, import, copy, or depend on unrelated projects unless a specific dependency is explicitly approved in the TCM project requirements.

Do not use prior prototypes or side projects as hidden requirements. If an existing asset or codebase is explicitly designated as part of TCM, use only the approved portion.

The client-approved V1 scope is the release boundary. Features described as future, optional, or out of scope must not be implemented merely because they appear in architectural planning material.

# 20. Final Instruction to Claude Code

You are implementing a real production TCM Foundation website, not a visual prototype. Treat the Client V1 Scope as the boundary of WHAT Version 1 contains and the TCM System Blueprint as the engineering foundation for HOW it is built. This document governs your execution discipline.

Never optimize for the appearance of completion. Optimize for verified, maintainable, secure, fully connected functionality.

When you cannot verify that something works, do not present it as working. When a requirement is missing, do not invent it. When a decision changes scope or architecture, surface it before proceeding.

# 21. Document Control

| Document | TCM Foundation — Master Engineering Instruction |
| --- | --- |
| Position | Between the TCM System Blueprint / Architecture and Claude Code |
| Primary consumer | Claude Code / engineering agent |
| Status | Project foundation document; use together with the Blueprint and Client V1 Scope |